PURCHASE  ORDER:DELTA-PLCSV-2024-PO-200

Date: 11-Nov-2024

SELLER: Simon Vanhumbeeck. Gebr. Persoonsstraat 12

3150 Tildonk Belgium

BUYER: DELTA-GmbH

Address: Lübecker Straße 1, 22087 Hamburg, Germany

Dear Sir/Madam,

Further to your Quotation No. #QTN00001 Rev.02 dated 08.11.2024 for Engineering & design of PLC control cabinet wiring diagram& HMI software programming now we have the pleasure to place the above mentioned order as per your approved technical and commercial offer.

Terms & Conditions:

Price: The total price for this order is EUR 9,310.00 (VAT included) Terms of Payment:

- 30% Against provision of BOM for procurement of Hardware

- 50% Against provision of Software

- 20% Against successful FAT

Delivery Time: UCP Bill of Material: 2 Weeks, PLC wiring diagram 16 December 2024 & PLC software: 27 January 2025

Documentation: Engineering & design of PLC control cabinet wiring diagram Including parts list and network architecture and UCP cabinet arrangement and layout, PLC & HMI software programming TIA PORTAL (V17 or V18) Including HMI operation manual, Modbus mapping list.

# On Behalf of Buyer:

Page1

DELTA GmbH

DELTA GmbH

Lübecker Straße 1

22087 Hamburg

Tel. +49 40 23546994	Handelsregister: Steuernummer:

www.delta-gmbh.eu	USt-ID:

info@delta-gmbh.eu	EORI-Nummer:

Amtsgericht Hamburg, HRB 156181 48/714/04580

DE 322970071

DE 977516456076886