Hold (H): Hold point is a designate point during or following specific activities which are defined in ITP and which inspection or examination shall not proceed unless the designate parties have witnessed the inspection or examination or test. TPA shall sign and stamp all related reports as HOLD POINT, and results all activates shall be specified clearly by term Accepted / Rejected. Vendor/Contractor shall be informed other party at least 7 working days prior to subject action.

Witness (W): Witness point is a designate point during or following an important activity at which inspection or examination is required in according with the relative procedures. Work may proceed through the designate witness point if the inspector is not present for the previously established activity. TPA shall sign and stamp all related reports as “Witnessed by TPA” and results all activates shall be specified clearly by term Accepted / Rejected. Vendor/Contractor shall be informed other party at least 3 working days prior to subject action.

Review(R): It is proceed though reviewing any result of inspection or test as a method of ensuring that the inspecting of test is performed in accordance with any approved procedure, specification or acceptance criteria. Inspection result shall review, but presence of involved party at inspection time is not mandatory, all documents shall be sign and stamp as reviewed and results all activates shall be specified clearly by term accepted / Rejected. Also, TPA shall be Reviewed document in 7 days.

Review and Approved (RA): RA means that documents reviewed by involved party shall be signed and stamped as reviewed and approved. Where a document is subjected to party approval, work shall not proceed until related party approved is obtained.

Spot witness (SW): Include a wide variety of action taken by charge person to inspect, check, control of activities and their sequence by means of observation, information collection, and verbal instruction of the activities; verify the routing and supporting documents for the purpose of proper expedition. Any non-conformity found during above mentioned inspection by TPA shall be reported to SUPPLIER and CONTRACTOR/PURCHASER and COMPANY immediately. Vendor shall send notification for SW point.